FIELD SURVEYS & DESIGN FOR BEACH RESTORATION USING ARTIFICIAL REEF SUBMERGED BREAKWATERS ST. EUSTATIUS, NETHERLANDS ANTILLES

performed by Lee E. Harris, Ph.D., P.E., and

Charles A. Cimaglia, M.S. Consulting Coastal Engineers

February 2005

Table of Contents

Introduction..................................................................................................................... 3

Tide Data......................................................................................................................... 5

Beach Profile Survey Data.............................................................................................. 8

Jet Probe Data ............................................................................................................... 11

Proposed Breakwater Design Layout............................................................................ 19

Proposed Beach Nourishment....................................................................................... 25

Construction Activities ................................................................................................. 27

List of Tables

Table 1.  Beach Profile Line Locations and Distances ....................................................... 8

Table 2.  Reef BallTM Sizes, Weights, Volume & Number of Holes................................ 28

Table 3.  Concrete and Equipment Prices ......................................................................... 29

Table 4.  Project Cost Estimates ....................................................................................... 29

List of Figures

Figure 1.  Aerial Oblique Photograph of Study Area (photo date May 2004).................... 3

Figure 2.  Study Area and Profile Lines ............................................................................. 4

Figure 3.  Tide Data for 23 November 2004....................................................................... 5

Figure 4.  Tide Data for 24 November 2004....................................................................... 6

Figure 5.  Tide Data for 25 November 2004....................................................................... 6

Figure 6.  Tide Data for 26 November 2004....................................................................... 7

Figure 7.  Tide Data for 27 November 2004....................................................................... 7

Figure 8. Offshore Distance of Historic Wall ..................................................................... 9

Beach Restoration for St. Eustatius

Figure 9. Elevations of Historic Wall ................................................................................. 9

Figure 10. Beach Profile Lines in Hotel Area................................................................... 10

Figure 11. Beach Profile Lines from Dive Statia to Methodist Church Sign ................... 10

Figure 12. Beach Profile Lines from North of Dive Statia to Smoke Alley ..................... 11

Figure 13.  Water Jet Probes being Performed ................................................................. 12

Figure 14.  Jet Probe Data................................................................................................. 12

Figure 15.  Jet Probe Data (continued) ............................................................................. 13

Figure 16.  Jet Probe Data (continued) ............................................................................. 14

Figure 17.  Jet Probe Data (continued) ............................................................................. 15

Figure 18.  Jet Probe Data (continued) ............................................................................. 16

Figure 19.  Jet Probe Data (continued) ............................................................................. 17

Figure 20.  Jet Probe Data (continued) ............................................................................. 18

Figure 21.  Locations of the 3 Proposed Submerged Artificial Reef Breakwaters........... 19

Figure 22.  Aerial View of the Locations for the 3 Submerged Breakwaters................... 20

Figure 23.  Locations of the Center and Northern Breakwaters. ...................................... 20

Figure 24.  Northernmost Submerged Artificial Reef Breakwater ................................... 21

Figure 25.  Profile View of Northern Breakwater – South of Smoke Alley..................... 21

Figure 26.  Center Submerged Artificial Reef Breakwater............................................... 22

Figure 27.  Profile View of Center Breakwater – North of Dive Statia............................ 22

Figure 28.  Submerged Artificial Reef Breakwater in the Hotel Area.............................. 23

Figure 29.  Profile View of Southern Breakwater – Hotel Area....................................... 23

Figure 30.  Location of the Submerged Artificial Reef Breakwater in the Hotel Area .... 24

Figure 31.  5-Row Submerged Reef Ball Breakwater in Grand Cayman ......................... 24

Figure 32.  5-Row Submerged Reef Ball Breakwater in Grand Cayman ......................... 25

Figure 33.  Comparison of Beach at PL-1 (Dive Statia) to No Beach at PL-3 ................. 26

Figure 34.  Locations of the Proposed Construction and Staging Areas .......................... 27

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     2

Beach Restoration for St. Eustatius

FIELD SURVEYS & DESIGN FOR BEACH RESTORATION USING ARTIFICIAL REEF SUBMERGED BREAKWATERS ST. EUSTATIUS, NETHERLANDS ANTILLES

performed by Lee E. Harris, Ph.D., P.E., and

Charles A. Cimaglia, M.S. Consulting Coastal Engineers

February 2005

Introduction

This report presents the results of field surveys that were performed in November 2004 to develop a design for beach restoration and stabilization for the coast of the Lower Town of Oranjestad, located in Orangebaai on the West coast of the island of St. Eustatius

(Statia).  Reference the previous reported dated June 2004 titled:  “Beach Stabilization Alternatives for Oranjestad, St. Eustatius, Netherlands Antilles” performed By Lee E. Harris, Ph.D., P.E.  Figure 1 shows the study area photographed in May 2004, and Figure

2 shows the study area and profile lines surveyed in November 2004.

Figure 1.  Aerial Oblique Photograph of Study Area (photo date May 2004)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     3

Beach Restoration for St. Eustatius

Figure 2.  Study Area and Profile Lines

As shown in Figure 2, 14 profile lines were established for the field work performed in November 2004.  From Dive Statia north to Smoke Alley the profile lines are numbered 1 through 8, and from the existing groin north through the hotel zone the profile lines are numbered G through L.  Beach profile surveys and offshore jet probes to determine sand thickness and depth to hard bottom were performing using these profile lines for location, and these profiles lines are used to present the data.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     4

Beach Restoration for St. Eustatius

Tide Data

No tide stations or predicted tides are available for the island of St. Eustatius.  The nearest tide station and predicted tides are for St. Barts, and the predicted tides for that station for the dates of the November 2004 field work are shown in Figures 2 through 6. The predicted tides show that during daylight hours for the field work performed for this report in November 2004, the water levels are from 1 to 1.5 feet above MLLW (mean lower low water, the low tide datum).

During the November field work, periodic measurements of the water level were taken at the concrete pier at the Golden Era Hotel in the hotel zone.  These water levels were used to adjust the survey data and depth measurements to the same water level datum.

Figure 3.  Tide Data for 23 November 2004

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     5

Beach Restoration for St. Eustatius

Figure 4.  Tide Data for 24 November 2004

Figure 5.  Tide Data for 25 November 2004

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     6

Beach Restoration for St. Eustatius

Figure 6.  Tide Data for 26 November 2004

Figure 7.  Tide Data for 27 November 2004

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     7

Beach Restoration for St. Eustatius

Beach Profile Survey Data

The locations of the profile lines used for this study are shown in Figure 2.  Table 1 lists the profile lines surveyed, with distances of each profile line north of the groin (as measured along the road) and offshore distances to the submerged historic wall.  Profile lines J, K, and L are in the area of the hotels, and profile lines 1 through 8 are from Dive Statia to Smoke Alley.  Table 1 shows that the offshore distance and elevations of the historic wall vary, and these variations are plotted in Figures 8 and 9.  The variation in distance offshore is due to both the variation in the position of the wall as well as the curvature of the shoreline.  The offshore distances of the historical wall and the water depths are used to determine the position of offshore breakwaters.

Table 1.  Beach Profile Line Locations and Distances

Line #          Profile Line Name & Location

Distance North of the Groin along road

(feet)

Distance Offshore of the Wall from the shore(feet)

Top Elevation of the Wall

(feet)

J         Golden Era Hotel pier               389                   160.9                    -8

K        Gin House little pier                 466                   190.2                   -7.5

NW property corner at

L         Gin House                                 627                   237.8                    -9

1         Dive Statia (old dock)               740                   268.3                   -10

Big Wall (at Fisherman

2         Village)                                     956                   248.4                   -9.5

Midpoint – set IR -

3         picnic table                              1239                  187.0                    -7

2nd Wall-Methodist

4         Church sign                              1550                  239.6                   -11

5         Grassy Knoll                            1817                  221.0                    -8

6         Tumbled Down Wall               2063                  307.7                    -9

Middle Window in

7         Shore parallel Wall                  2232                  291.6                   -9.5

8         Smoke Alley                            2478                  285.4                  -10.5

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     8

Beach Restoration for St. Eustatius

Figure 8. Offshore Distance of Historic Wall

Figure 9. Elevations of Historic Wall

The profile data for the hotel zone are plotted in Figure 10, along with the profile of the existing groin.  Profile lines for Dive Statia to Smoke Alley are plotted in Figures 11 and

12. The beach profile data are used to determine quantities of sand necessary to restore the beach.  This beach profile data can also be used as a baseline to determine changes in the offshore bathymetry.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                     9

Beach Restoration for St. Eustatius

15.0

10.0

HOTEL AREA

5.0

Groyne             PL-J             PL-K             PL-L

0.0

-5.0

-10.0

-15.0

-20.0

-100.0             -50.0                0.0                50.0              100.0             150.0             200.0             250.0             300.0             350.0             400.0

Distance in feet from Shoreline

Figure 10. Beach Profile Lines in Hotel Area

15.0

DIVE STATIA to METHODIST CHURCH SIGN

10.0

5.0

PL-1               PL-2               PL-3               PL-4

0.0

-5.0

-10.0

-15.0

-20.0

-100.0             -50.0                0.0                50.0              100.0             150.0             200.0             250.0             300.0             350.0             400.0

Distance from Shoreline in feet

Figure 11. Beach Profile Lines from Dive Statia to Methodist Church Sign

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   10

Beach Restoration for St. Eustatius

15.0

10.0

5.0

PL-5                   PL-6                   PL-7                   PL-8

0.0

-5.0

-10.0

-15.0

-20.0

-100.0             -50.0                0.0                50.0              100.0             150.0             200.0             250.0             300.0             350.0             400.0

Distance from Shoreline in feet

Figure 12. Beach Profile Lines from North of Dive Statia to Smoke Alley

Jet Probe Data

Jet probes were performed using a 3-inch water jet pump, hoses and 2-inch steel pipe to determine the sand thickness and depth to rock in the vicinity of the historical wall.  Jet probe locations were measured from the wall and water depths on the diver’s computer and the distance below the bottom at which hard bottom was encountered were recorded. Figure 13 shows this field work being performed.

Data from the jet probes are shown in Figure 14, with data shown in order of from south of the groin north to Smoke Alley.  Distances for the locations of the jet probe data are given as positive offshore (to the west) of the wall, and distances are given as negative landward (to the east) of the wall.  The data show a variable wall width and depth, with increasing sand thickness offshore of the wall.

Additional jet probes were taken further offshore in water depths of over 20 feet, and

sand thicknesses of over 8 feet (deeper than the length of the jet probe) were encountered. Sand samples were taken from the jet probe holes, and revealed good beach compatible sand.  This indicates that large volumes of beach compatible sand are available offshore that can be used to restore the beaches in this area.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   11

Beach Restoration for St. Eustatius

Figure 13.  Water Jet Probes being Performed

Jet Probe Results from South of Groin

0

Probe Depth (ft)

Water Depth (ft)

-5

-10

East Edge of Wall

-15

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 14.  Jet Probe Data

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   12

Beach Restoration for St. Eustatius

Jet Probe Results from North of Groin and South of Hotels

0

Probe Depth (ft)

Water Depth (ft)

-5

-10

-15

East Edge of Wall

-20

-25

-60           -40           -20             0              20             40            60             80           100          120          140          160          180          200          220

Distance from Wall (ft)

Jet Probe Results from PL-J Golden Era Hotel Pier

0

Probe Depth (ft)

Depth (ft)

-5

-10

-15

East Edge of Wall

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 15.  Jet Probe Data (continued)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   13

Beach Restoration for St. Eustatius

Jet Probe Results PL-K Old Gin House

0

Probe Depth (ft)

Water Depth (ft)

-5

-10

-15

East Edge of Wall

-20

-25

-60           -40           -20             0              20            40             60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Jet Probe Results from PL-1 Dive Statia

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 16.  Jet Probe Data (continued)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   14

Beach Restoration for St. Eustatius

Jet Probe Results from PL - 2 Wall North End of Fisherman Village

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Jet Probe Results from PL-3

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 17.  Jet Probe Data (continued)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   15

Beach Restoration for St. Eustatius

Jet Probe Results from PL- 4 Methodist Church

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Jet Probe Results from PL-5 Grassy Knoll

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0              20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 18.  Jet Probe Data (continued)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   16

Beach Restoration for St. Eustatius

Jet Probe Results PL-6 Tumble Down Wall

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0             20            40            60            80           100          120          140          160          180          200          220

Distance from Wall

Jet Probe Results from PL-7 Middle Window

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0             20            40            60            80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 19.  Jet Probe Data (continued)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   17

Beach Restoration for St. Eustatius

Jet Probe Results from PL-8 Smoke Alley

0

Probe Depth (ft)

Water Depth (ft)

-5

East Edge of Wall

-10

-15

-20

-25

-60           -40           -20             0              20            40             60             80           100          120          140          160          180          200          220

Distance from Wall (ft)

Figure 20.  Jet Probe Data (continued)

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   18

Beach Restoration for St. Eustatius

Proposed Breakwater Design Layout

Based on the results of the beach profile surveys and jet probes, a design layout for three offshore breakwaters was developed.  The Figure below shows the locations of the three proposed submerged artificial reef breakwaters relative to the profile lines, historic wall, depth contours and shoreline.  Each of the 300-foot long 30-feet wide breakwater segments are constructed with 250 Goliath-size Reef Ball units, for a total of 750 units. In addition to reducing wave action to assist with beach stabilization, the artificial reef breakwaters will provide environmental enhancement and snorkel trails.

Figure 21.  Locations of the 3 Proposed Submerged Artificial Reef Breakwaters Details of the breakwaters are shown in the diagrams and photographs that follow, with the breakwaters approximately centered on Profile Lines K in the hotel area, Profile Line

3 north of Dive Statia and Profile Line 5 south of Smoke Alley.  The areas in which the breakwaters are located are shown in the photographs on the following page.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   19

Beach Restoration for St. Eustatius

Figure 22.  Aerial View of the Locations for the 3 Submerged Breakwaters.

Figure 23.  View North showing the Locations of the Center and Northern

Breakwaters.

As shown in the photographs above, the proposed breakwaters are located immediately seaward of the historic wall in order to reduce cultural impacts, to take advantage of the shallower depths, and to provide an enhanced environmental and snorkeling reef in these areas.  Detailed dimensions for each of the three breakwaters are shown in the figures on the following pages.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   20

Beach Restoration for St. Eustatius

Figure 24.  Northernmost Submerged Artificial Reef Breakwater

0

PL-5

-2

-4

-6

-8

5 Rows Goliath Reef Balls

Water Depth

Roc k  Depth

-10

-12

-14

-16

-18

-20

-50                               0                                50                              100                             150

Dista nce  offshore of w a ll (fe e t)

Figure 25.  Profile View of Northern Breakwater – South of Smoke Alley.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   21

Beach Restoration for St. Eustatius

Figure 26.  Center Submerged Artificial Reef Breakwater

0

PL-3

-2

-4

-6

5 Rows Goliath Reef Balls

Water Depth

Roc k  Depth

-8

-10

-12

-14

-16

-18

-20

-50                                 0                                  50                                100                               150

Distan ce  o ffsh o r e  o f wall (fe e t)

Figure 27.  Profile View of Center Breakwater – North of Dive Statia

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   22

Beach Restoration for St. Eustatius

Figure 28.  Submerged Artificial Reef Breakwater in the Hotel Area

0

PL-K

-2

-4

-6

5 Rows Goliath Reef Balls

Water Depth

Roc k  Depth

-8

-10

-12

-14

-16

-18

-20

-50                          0                           50                        100                       150                       200

Distan ce  o ffsh o re  o f w all (fe e t)

Figure 29.  Profile View of Southern Breakwater – Hotel Area

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   23

Beach Restoration for St. Eustatius

Figure 30.  Location of the Submerged Artificial Reef Breakwater in the Hotel Area

The photograph above shows the area in which the submerged artificial reef breakwater is proposed for the hotel zone.  The breakwater is landward of the anchorage area, shown

by the moored ships.  The location is seaward of the historic wall, approximately 160 feet offshore at the southern end and 250 feet offshore at the northern end.  The photographs below and on the following page are of the Grand Cayman breakwater, and shows what the 5-row Reef Ball breakwater will look like from above the water surface.

Figure 31.  5-Row Submerged Reef Ball Breakwater in Grand Cayman

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   24

Beach Restoration for St. Eustatius

Figure 32.  5-Row Submerged Reef Ball Breakwater in Grand Cayman

(Reef Ball artificial reef is landward of deeper natural reef)

Proposed Beach Nourishment

The results of the jet probes show that substantial amounts of sand are located offshore of the historical wall.  Locals report that sand was transported from the beach and deposited offshore from recent hurricanes.  The jet probe data and graphs show that the sand thickness increases as you go offshore from the wall, and in water depths of 15 to 20 feet sand thickness of 3 to over 8 feet were measured.  Sand samples taken during the jet probes show that all of the sand is identical to that on the beach, so that this offshore sand is an excellent source of beach sand.

It is recommended that the offshore sand be used for beach nourishment, so that an adequate recreational beach can be provided.  This should be performed in conjunction with the breakwater fabrication and installation, to take advantage of the man-power and equipment already working in this area.  In addition, it is preferable to perform the sand placement as soon after the installation of the breakwater as possible, in order to not disturb the marine growth that will be developing on the artificial breakwater units.

A major beach nourishment project would involve widening the beach substantially, to allow for future erosion losses.  This would require a sand volume on the order of at least

500 cubic feet per foot of shoreline (47 cubic meters per meter).  For this amount of sand were placed on the 1100 feet (330m) of shoreline length between PL-2 (Fisherman’s Village) to PL-6 (south of Smoke Alley) would require a sand volume of 550,000 cubic feet = 15,600 cubic meters of sand.  Placement of this large volume would require the use of a substantial dredge offshore.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   25

Beach Restoration for St. Eustatius

The proposed artificial reef breakwaters are designed to assist with maintaining sand on the beach, as well as encouraging natural sand accretion on the beach due to the reduced wave action in the lee of the breakwaters.  In order to have useable recreational beach as soon as possible, it is recommended that sand be added to the beach at the same time the breakwaters are deployed offshore.

In order to determine the minimum amount of sand that should be added to the beach, a comparison to the existing sand beach at Dive Statia (PL-1) is plotted in the graph below. The distance data for PL-3 are adjusted so that the position of the existing sand bottom offshore of PL-3 at elevation -3.3 feet (-1m) coincides with the -3.3 feet elevation on the PL-1 profile.  This graph shows that the beach at PL-1 is as much as 20 feet (6m) wider and has an elevation that averages about 1 foot above the profile at PL-3 over a distance of approximately 50 feet.  This is a cross-sectional area of 50 square feet which would be a sand volume of 50 cubic feet per foot of shoreline length (4.65 cubic meters per meter of shoreline).  For this amount of sand were placed on the 1100 feet (335m) of shoreline length between PL-2 (Fisherman’s Village) to PL-6 (south of Smoke Alley) would require a sand volume of 55,000 cubic feet = 1560 cubic meters of sand.  This volume of sand could be placed using smaller equipment, such as a boat mounted pump.  The beach

would be built out 20 feet wider and 1 to 2 feet of sand thickness above the existing rocky shore.

C omparison of B each (P L-1 D ive S tatia) and N o B each Area (P L-3)

10

8                                                                                                                                        PL-1

PL-3

6

4

2

0

-2

-4

-6

-8

-10

0            10            20           30            40           50           60            70           80            90          100

Distan ce  in  fe e t

Figure 33.  Comparison of Beach at PL-1 (Dive Statia) to No Beach at PL-3

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   26

Beach Restoration for St. Eustatius

Construction Activities

This section of the report describes the sequence of construction activities.  There is room for the construction activities to be performed along the coastline on both sides of the road, as shown in the aerial photograph below.  Molds for fabricating the Reef Ball units can be set up along the road with concrete delivered by trucks.  A crane can be used to set the completed Reef Ball units out into the water, and then lift bags can be utilized to float the units above the bottom, with a small boat towing them out to the deployment site.

The deployment site area is marked out in advance using steel rods and string on the bottom, and lines and buoys.  Once the Reef Ball units are set in place, holes are drilled into the rock bottom so that fiberglass rods can be inserted through sleeves in the Reef Ball units and extend into the bottom to provide resistance of the units to sliding during storm events.

Figure 34.  Locations of the Proposed Construction and Staging Areas

The first step is to order and ship the Reef Ball molds and supplies to Statia.  The number of Reef Ball molds that are required depends on the time allotted for fabricating the units and number of personnel available.  The process consists of setting up the molds, pouring concrete into the molds, and breaking down the molds.  Each mold can be used to fabricate 2 units per day, using multiple bases for each mold.  This requires taking the molds off completed units, setting them up for the next pour and having concrete delivered and put into the molds, and repeating this cycle once in the morning and again in the afternoon each day.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   27

Beach Restoration for St. Eustatius

For example, using 10 molds and fabricating 2 units per day per mold would produce 20 units per day.  This would require 37.5 days = 7.5 weeks to construct 750 reef units. However, as with any project, time is required to develop an efficient system, and delays will occur due to weather and other factors, so that a 3-month time period is a more realistic time estimate for this example.  Other factors that will govern the construction time are an adequate supply and dependable delivery of concrete, concrete truck sizes, a sufficient number of laborers and the ability of the laborers to fabricate 2 units per day. Limitations in those factors could limit the production to one unit per mold per day.

The table below lists all of the available Reef Ball unit sizes.  Based on the survey data the tallest Reef Ball units, the Goliath Balls, will be required to construct the breakwaters. Using 750 Goliath Balls, the total volume of concrete required is 750 cubic meters = 980 cubic yards, or approximately 1,000 cubic yards of concrete.

Table 2.  Reef BallTM Sizes, Weights, Volume & Number of Holes

Style                           Width           Height           Weight                              Concrete

Volume               # Holes

Goliath Ball             6 feet

(1.83m)

Super Ball               6 feet

(1.83m)

Ultra Ball                 5.5 feet

(1.83m)

Reef Ball                 6 feet

(1.83m)

Pallet Ball                4 feet

(1.22m)

Bay Ball                  3 feet

(0.9m)

Mini-Bay Ball         2.5 feet

(0.76m)

Lo-Pro Ball             2 feet

(0.61m)

Oyster Ball              1.5 feet

(0.46m)

5 feet

(1.52m)

4.5 feet

(1.37m)

4.3 feet

(1.31m)

3.8 feet

(1.22m)

2.9 feet

(0.9m)

2 feet

(0.61m)

1.75 feet

(0.53m)

1.5 feet

(0.46m)

1 foot

(0.30m)

4,000-6,000 lbs

(1800-2700 kg)

4,000-6,000 lbs

(1800-2700 kg)

3,500-4,500 lbs

(1600-2000 kg)

3000-4200 lbs

(1350-1900 kg)

1500-2200 lbs

(700-1000 kg)

375-750 lbs

(170-340 kg)

150-200 lbs

(70-90 kg)

80-130 lbs

(35-60 kg)

30-45 lbs

(15-20 kg)

1.3 yard

(1.0 m3 )             25-40

1.3 yard

(1.0 m3 )             22-34

0.9 yard

(0.7m3 )             22-34

0.75 yard

(0.6m3 )             22-34

0.33 yard

(0.25m3 )           17-24

0.10 yard

(0.08m3 )           11-16

less than four

50 lb bags          8-12

less than two

50 lb bags          6-10

less than one

50 lb bag           6-8

Another factor to optimize the number of molds is to consider the available sizes of the concrete trucks, so that all of the concrete delivered to the site can be utilized.  Using 10 and 10.5 cubic yard trucks would provide enough concrete for 7.7 and 8 Goliath Balls, respectively.  Therefore having 8, 15, 23, or 30 molds would utilize all of the concrete that can be delivered by 1, 2, 3 or 4 trucks at a time, as long as sufficient supplies of concrete and man-power are available.

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   28

Beach Restoration for St. Eustatius

Heavy construction equipment required at the fabrication site includes front end loaders to move the completed reef units around and a crane to set the units out into the water. Prices of concrete and heavy equipment were obtained from Gordon Clark at Trico Supplies NV, and are summarized in the table below.

Table 3.  Concrete and Equipment Prices (from Trico Suppies Nov. 2004)

Item                                                            Cost/Size

Concrete 3,000 to 4,000 psi                                US$100 to 130 per cubic yard

Concrete trucks                                                   10 and 10.5 cubic yard trucks

Front end loaders                                                US$75 to 100 per hour

Utility loader with fork or bucket                       US$75 per hour

20-ton crane                                                        US$100 per hour

35-ton crane                                                        US$150 per hour

In order to commence this project, contracts will need to be made between the Reef Beach Company and local contractors.  Depending on the availability on Statia of manpower, equipment and concrete supply, the most cost effective work plan can be formulated, and the appropriate number of molds and other supplies can be determined. Project supervisors from Reef Beach will be on-site to oversee all mobilization, fabrication, staging and deployment work.  Based on similar projects constructed in the Caribbean, the following is a cost estimate for this project:

Table 4.  Project Cost Estimates

Item                                                          Cost (US$)

Mobilization – includes cost of purchasing and shipping

molds, supplies and equipment to Statia                                                     93,500

Fabrication – includes the cost of manpower, heavy

equipment, concrete and supervision for fabricating artificial reef units and staging on land

Deployment – includes the cost of manpower, heavy equipment, supplies and supervision for deploying artificial reef units offshore

Coral work – includes cost of manpower, supplies and

645,400

511,900

equipment for coral propagation on the artificial reef units                        59,000

Monitoring – includes engineering and scientific monitoring

of project construction, project completion and post-project monitoring annually for 2 years

51,400

TOTAL PROJECT COST =               1,361,200

Lee E. Harris, Ph.D., P.E., Consulting Coastal and Oceanographic Engineer                   29